## Slide 1
Description | 
Lorem Opsum Loewaum Workstream A: abcd Workstream B: abcde | 
Product Intercepts | 
If the POC is successful, CY23 | 
Success Metric | 
Workstream A & B: Demonstrate the 1M, 1.4u Short term POC demo Demo on 14” POLED or 11” micro LED display as a POC purpose | 
Key Deliverables | 
Lorem iPsum Lorem Ipsum | 
External Owner | Internal Owners
MXYZ | DXYZ
Status Update and Issues/Risks | 
Currently defining module. Module has ~10W min procurement timeline once design is finalized. Risk: UHD OLED may not be available Windows Hello functionality Multiple camera modules are evaluated A BIOS update may be needed | 
Timeline /Milestones | 
WW27 ’20 | Eng. Workstream Kick-Off
WW31 ’20 | Solution Definition/Target
WW50’20 | Solution Definition/Target
WW04’21 | Solution Definition/Target
WW18’21 | Solution Definition/Target
WW20’21 | Solution Definition/Target
WW21’21 | Solution Definition/Target
WW23’21 | Solution Definition/Target
WW24’21 | Solution Definition/Target
WW25’21 | Solution Definition/Target
WW30’21 | Solution Definition/Target
WW34’21 | Solution Definition/Target
WW38’21 | Solution Definition/Target
WW40’21 | Solution Definition/Target
WW50’21 | Solution Definition/Target
CTOSWFE-195 | DATE | PHASE | OVERALL HEALTH
ABCDEFGH ABCDEFH | WW16’21 | COMMITTED | High Risk